# Power BI Dashboards (Sales, Cost, Stocks)

DQ Strategy

## Abbreviations

- SRC – Source system

- LND – Landing area (raw data storage)

- DWH – Data Warehouse (integrated data layer)

- DM – Data Mart (subject-oriented layer)

- ETL – Extract, Transform, Load process

- BI – Business Intelligence

- PBI – Power BI

- QA – Quality Assurance

- PO – Product Owner

## Scope of Work

The scope of work for QA activities is defined to verify the quality of 3 BI dashboards developed in Power BI:

- Power BI dashboard “Sales”
– validation of sales transactions, quantities, and aggregated KPIs.

- Power BI dashboard “Cost”
– validation of cost allocation, transformations, and reporting.

- Power BI dashboard “Stocks”
– validation of inventory balances, movements, and visualizations.

Testing will cover the full data pipeline from SRC → LND → DWH → DM → Reports, including data reconciliation, transformation logic, and final dashboard output.

## Test Techniques

Below are the testing techniques applied in this project:

- Reconciliation Testing
Verification that data between layers (SRC → LND, LND → DWH, DWH → DM) matches in terms of record counts, totals, and key attributes. This ensures no data loss or duplication during ETL processes.

- Data Profiling
Analysis of the content and structure of data to identify potential issues such as unexpected null values, incorrect formats, unusual distributions, or data length mismatches. Used to verify that field values (e.g., numeric precision, varchar length, string content) comply with requirements.

- Schema Validation
Verification that table structures, column names, data types, and field lengths are consistent with the data model requirements.

- Business Rule Validation
Verification that applied transformations and business rules are correctly implemented (e.g., flag IsValid values, cost allocation logic, numeric precision).

- Report Verification
Validation that KPIs, filters, and aggregations in Power BI dashboards correspond to the validated data from Data Marts.

## 1.1 Entry Criteria

Entry Criteria

Testing activities can start only if the following conditions are met:

- Source systems (SRC) are available and provide required data extracts.

- ETL processes for loading data into LND, DWH, and DM are deployed and successfully executed in the test environment.

- Data model structures (tables, columns, datatypes) are created and accessible in all layers.

- Business requirements, data mappings, and transformation rules are available for QA team.

- Power BI dashboards “Sales”, “Cost” and “Stocks” are published in test workspace and connected to DWH.

- Test environment is stable and accessible for QA team (DB + Power BI).

## 1.2 Possible Risks

| # | Risk | Severity | Description | Resolution |
| --- | --- | --- | --- | --- |
| 1 | Late changes in ETL processes | High | Frequent modifications close to sprint end may cause instability and invalid test results | Freeze ETL changes at least 2 days before testing; communicate changes with QA |
| 2 | Unstable test environment | High | ETL jobs or DB connections may fail during testing | Use monitoring, re-run failed jobs, coordinate with DevOps |
| 3 | Incomplete or missing source data | Medium | Missing data in SRC impacts LND/DWH reconciliation results | Validate sample data early, escalate to source system owners |
| 4 | Increased scope (new dashboards/features) | High | Additional features cause delays in planned testing | Re-prioritize test scope, agree on scope reduction with stakeholders |
| 5 | Insufficient business documentation | Medium | QA cannot validate business rules correctly | Request clarification from BA/PO before testing iteration |

## 2.1 Test Approach

Testing will be performed sequentially across the full data pipeline using a combination of reconciliation, data profiling, schema validation, business rule validation, and report verification.

q

Main Test Activities (in execution order):

- Smoke Testing of ETL jobs

  - Verify that ETL processes complete successfully and target tables are populated.

- SRC → LND Validation

  - Check record counts between source and landing.

  - Detect missing or duplicated records.

- LND → DWH Validation

  - Verify transformations, data type conversions, and key mappings.

  - Check that totals (e.g., sales amounts) remain consistent.

- DWH → DM Validation

  - Verify aggregated and business-rule-based data in Data Marts.

  - Check consistency between DWH fact tables and DM aggregates.

- Data Profiling and Schema Validation

  - Validate field lengths, numeric precision, and column names.

  - Detect invalid characters, NULL values, or out-of-range data.

- Business Rule Validation

  - Validate specific logic such as IsValid flag, cost allocation rules, and currency conversions.

- Report Verification in Power BI

  - Validate KPI values, filters, and totals on dashboards against DM data.

  - Confirm that visualizations reflect correct business metrics.

- Regression Testing

  - Re-run critical scenarios after bug fixes to ensure no regressions.